## Slide 1: Chat Application Sprint Retrospective - 02
Team Members:
Bhanu Guntupalli
Vedhan Reddy Gaddam
Keerthi Kumar Reddy Kancham Reddy

## Slide 2: What went well?
No carryovers to the next sprint.
Great Team Coordination when working through different issues.
All Team members involved in finishing the sprint successfully.
Connecting daily for 10 minutes for an update on status has proved game changer in solving the issues faster.
Parallel programming went well.
Had clear objectives from the start, will continue it moving forward.

## Slide 3: What need to be improved?
Make sure the focus is not drifting away from the project moving forward.
More Analysis stories are required on the frontend part of the Application. As everyone is new to working on these technologies.
Try and minimize the code breaks as much as possible.
Plan for some KT sessions, moving forward.

## Slide 4
Thank You