## Slide 1: Chat Application Sprint Retrospective - 03
Team Members:
Bhanu Guntupalli
Vedhan Reddy Gaddam
Keerthi Kumar Reddy Kancham Reddy

## Slide 2: What went well?
Development of Application went well. Able to progress as planned.
Great Teamwork. No carry overs for next sprint.
Committed and delivered the stories as planned.
Peer reviews went well. Able to find some bugs while reviewing the others code. We need to do more frequently.
Scrum calls went well without fail.
Helping each other on fixing issues went well.

## Slide 3: What need to be improved?
More frequent Code reviews we need to plan.
We need to look out for more React-Bootstrap methods for implementing the forms in our project.
We need to add more comments to the code. For better understanding moving forward.
We need to start testing the Application functionalities in the next sprint. So that we have ample time to fix bugs if any.

## Slide 4
Thank You